PREVISUALISATION &
VIRTUAL PLANNING

Junior Visual Effects Level 4 – Project 3

Core Assessment Criteria

K2, K5, K7, K8, K10, K11, K15, K16, K18, K19
S2, S5, S7, S10, S14–S17
B1–B6

Specialist opportunities

2D/CG shared: K29, K45
CG/3D: K30, K31, K34, K38; S28, S30–S32, S34, S35
Artist tracking: S27, S47
ATD: K43; S41–S43, S45 where tooling is involved

# OVERVIEW

Previsualisation allows creative and technical decisions to be explored before final production begins.

For this project, you will contribute to the planning of a VFX shot, sequence or production requirement by developing an animatic, blockout, virtual camera, rough layout or another appropriate form of previsualisation.

Your work should help establish how shots, cameras, assets, layouts, timings and technical dependencies will operate before resources are committed to final production.

You will test elements such as framing, scale, perspective, timing and asset placement, identify relevant on-set or downstream requirements, and respond to feedback from creative, production or technical colleagues.

The exact nature of your contribution will depend on your pathway. Your evidence must show your own role in the planning process and how your work supports later stages of the VFX pipeline.

# TASK REQUIREMENTS

You are required to contribute to a genuine or representative previsualisation and virtual-planning activity appropriate to your occupational pathway.

The project should involve planning a shot, sequence, environment, camera, asset arrangement, technical workflow or another suitable VFX production requirement before final production.

You should create or contribute to practical planning artefacts, test the proposed approach, identify dependencies and downstream requirements, communicate with relevant colleagues and revise your work in response to review.

## Evidence requirements

An appropriate production brief, shot requirement or planning context

An animatic, blockout, virtual camera, rough layout or equivalent planning artefact

Temporary or proxy assets where appropriate

Camera, layout, scale, timing or framing evidence

Asset register or scene-structure information where appropriate

Technical or on-set requirements identified through the planning process

Evidence of dependencies and downstream workflow considerations

Version history or development records

Review material and feedback

Evidence of revisions made following review

Handover or technical-requirements documentation

Supervisor/employer authentication of your individual contribution

References, permissions and AI-use declarations where applicable

The evidence should demonstrate how your planning activity informed later production decisions, rather than simply showing a finished previs output.

# 1. INTERPRETING THE SHOT OR SEQUENCE REQUIREMENT

You are required to establish the creative and technical requirements that need to be explored through previsualisation.

## Your work should consider:

The production brief or sequence context

Creative intention

Shot requirements

Available assets and reference

Camera requirements

Timing

Scale and spatial relationships

Technical constraints

Known dependencies

Areas that remain unresolved

## Questions to consider:

What is the intended outcome of the shot or sequence?

What needs to be established before final production begins?

Which creative decisions are already fixed?

Which elements can still be explored?

What assets, data or references are available?

What information is missing?

What constraints could influence the previs approach?

Who needs to use the information generated through this activity?

Include the relevant brief, requirement or an appropriately redacted version that establishes the context for your work.

# 2. PLANNING THE PREVIS APPROACH

You should determine an appropriate way of testing and communicating the proposed shot, sequence or workflow before creating final production assets.

## Your work should consider:

The purpose of the previs

Appropriate level of detail

Tools and software

Temporary or proxy assets

Scene structure

Camera setup

Timing requirements

Output requirements

Who will review the work

How the previs will be used downstream

## Questions to consider:

What does the previs need to prove or communicate?

How detailed does it need to be?

Which elements can remain temporary?

Which tools are appropriate and why?

How will you structure the work so that it can be revised efficiently?

What information needs to be preserved for downstream departments?

What would make the previs useful rather than unnecessarily polished?

Include appropriate planning notes, scene setup, asset information or other evidence showing how you prepared the activity.

# 3. BUILDING THE PREVIS / VIRTUAL PLAN

You are required to create or contribute to an appropriate practical previsualisation output.

## Your work should consider:

Animatic or timing

Blockout geometry

Temporary assets

Virtual cameras

Rough layouts

Scene organisation

Asset placement

Framing

Scale

Perspective

Timing and movement

Production practicality

## Questions to consider:

What have you personally created or configured?

How have you represented the intended shot or sequence?

How have you established scale and spatial relationships?

How have you approached framing and perspective?

How have you tested timing?

Which elements are placeholders and which need greater accuracy?

How does the structure of your work support later changes?

Include the actual previs, blockout, animatic, virtual-camera or layout outputs together with process evidence showing your individual contribution.

# 4. PATHWAY-SPECIFIC APPLICATION

Your contribution should reflect your occupational pathway. You are not expected to perform specialist work outside the scope of your role simply to complete this project.

## 2D – Junior VFX Artist

Advise on plate requirements

Consider tracking requirements

Identify framing and composition implications

Consider handles and frame ranges

Identify elements that may require roto, paint, keying or compositing

Consider how planned photography or CG will affect downstream compositing

Your evidence should demonstrate how 2D requirements influence planning before final shot production.

## CG/3D – Junior VFX Artist

Create blockout geometry or temporary assets

Develop virtual cameras

Establish layout and asset placement

Test scale, perspective and framing

Plan scene structure

Consider modelling, lighting and rendering requirements

Prepare assets or scenes for downstream production

Consider optimisation where relevant

For CG/3D apprentices, this project provides an opportunity for substantial practical previs, camera and layout work.

## ATD – Assistant Technical Director

Support data and scene setup

Enable asset or file movement

Design or support the previs workflow

Investigate technical requirements

Support artists with tools or pipeline processes

Prototype automation where appropriate

Identify technical dependencies

Document workflow or handover requirements

Where tooling is involved, your evidence should clearly demonstrate the production need, your technical contribution and how the solution supports the previs workflow.

# 5. CAMERA, FRAMING, SCALE & PERSPECTIVE

You should demonstrate how visual and spatial decisions are tested through the planning process where relevant to your pathway.

## Your work should consider:

Camera position and movement

Lens or field-of-view considerations

Framing

Composition

Scale

Perspective

Parallax

Relationship between live-action and digital elements

Continuity across shots where relevant

## Questions to consider:

How does the camera support the creative intention?

How have you checked that scale feels believable?

What effect does camera position or lens choice have on the shot?

Are foreground, midground and background relationships appropriate?

How could poor planning of perspective or scale create problems later?

What information needs to be accurate for downstream tracking, layout or compositing?

Include visual evidence of significant camera, framing, layout or perspective decisions where applicable.

# 6. ON-SET & DOWNSTREAM REQUIREMENTS

Previsualisation should help identify information, assets and production data that will be required later in the pipeline.

## Your work should consider:

Plate requirements

Camera and lens information

Tracking reference

Lighting reference

HDRI or photographic reference where relevant

Asset requirements

Scene and camera data

Frame ranges and timing

Handover requirements

Downstream departmental needs

## Questions to consider:

What needs to be captured or supplied during principal photography?

What information will tracking or matchmove require?

What will CG/3D require?

What will 2D require?

Are any assets needed before production can continue?

What technical information must be preserved?

How could missing production data affect later VFX work?

Produce an appropriate technical-requirements or handover record where the project provides the opportunity.

# 7. DEPENDENCIES, RISKS & PRODUCTION IMPACT

You should identify how the decisions made during previs affect other stages of production and where dependencies or risks exist.

## Your work should consider:

Asset dependencies

Departmental handovers

Production data

Technical limitations

Scheduling

Resource requirements

Changes to the planned shoot

Downstream workload

Areas requiring further R&D

Approval points

## Questions to consider:

Which parts of the plan depend upon work from other people or departments?

What happens if an asset is unavailable?

Which decisions could increase downstream workload?

Are there technical assumptions that still need testing?

What could prevent the planned approach from working?

Which risks need to be communicated or escalated?

How can previs reduce production risk?

Include relevant dependency, risk or issue information within your planning evidence.

# 8. REVIEW, FEEDBACK & REVISION

You are required to participate in an appropriate review of your planning work and demonstrate how feedback influences the next iteration.

## Your work should consider:

Who reviews the work

Creative feedback

Technical feedback

Production considerations

Clarifying feedback

Recording actions

Prioritising changes

Version control

Revising the previs or plan

## Questions to consider:

Who reviewed your work and why?

What feedback did you receive?

Were any assumptions challenged?

Did creative and technical requirements conflict?

How did you decide which changes to make?

What did you revise?

How did the revised version improve the plan?

How did you ensure colleagues could identify the correct version?

Include review notes, version evidence and before/after material where confidentiality permits.

# 9. HANDOVER INTO PRODUCTION

The project should conclude by demonstrating how useful planning information is transferred into the next stage of production.

## Your work should consider:

Approved previs or planning outputs

Scene or camera information

Asset requirements

Technical requirements

Known limitations

Outstanding issues

Version information

Appropriate documentation

Communication with downstream colleagues

## Questions to consider:

What has been approved or agreed?

What information needs to move forward?

Who receives your work?

What files, data or documentation are required?

Are there unresolved issues that need to be communicated?

How have you made the handover clear and usable?

How will the next department know which version or information is current?

Include appropriate handover documentation or evidence of the transition into the next production stage.

# APPRENTICESHIP IMPACT

## Functional Skills

Your work should communicate visual, spatial and technical information clearly and accurately. You should use appropriate VFX terminology and organise planning information so that other departments can understand and use it.

Where relevant, you should apply numerical understanding to frame ranges, timings, scale, resolution, camera information or other production data.

## Employability

This project develops professional skills including:

Planning creative and technical work before final production

Testing ideas efficiently using appropriate levels of detail

Understanding camera, layout, timing and spatial relationships

Identifying downstream production requirements

Recognising dependencies and risks

Collaborating with creative, technical and production colleagues

Responding constructively to review and feedback

Maintaining clear versions and handovers

Working within the boundaries of your occupational pathway

Understanding how early planning decisions affect later production

# AI USE AND REFERENCING REQUIREMENT

If you use AI tools during research, planning, asset generation, coding, image development or documentation, you must clearly declare their use.

The AI tool used

What you used it for

What information or material you provided

How you checked the accuracy and suitability of the output

How you adapted or developed the output yourself

How confidential, copyrighted or client material was protected

Never upload confidential client or production material to an unapproved external AI system. AI-assisted outputs must be reviewed and controlled by you and should not replace the practical planning, technical judgement or workplace evidence required by this project.

# ASSESSMENT CRITERIA

This project provides opportunities to develop and evidence:

Core Knowledge: K2, K5, K7, K8, K10, K11, K15, K16, K18, K19

Core Skills: S2, S5, S7, S10, S14–S17

Behaviours: B1–B6

2D/CG shared specialist opportunities: K29, K45

CG/3D specialist opportunities: K30, K31, K34, K38; S28, S30–S32, S34, S35

Artist tracking opportunities: S27, S47

ATD specialist opportunities: K43; S41–S43, S45 where tooling is genuinely involved

Portfolio priority: K2, K5, K8, K16, K18, K19; S5, S7, S10, S14, S17; B2–B6, plus relevant CG/3D or ATD portfolio KSBs where genuinely demonstrated.